01 — Game Server and Client

Owner: P1  •  Everyone is blocked until this exists. Start first, take no second task.

# What you are building

A minimal top-down 2D game with an authoritative server. Players are dots on a canvas. Entities are coloured squares. No art, no animation, no sound.

# Steps

1.  Server skeleton. Node + the ws package. A world object holding a list of entities and a list of connected players.

2.  Tick loop at 20 Hz. Each tick: apply pending inputs, move players, then send every connected client a state message.

3.  Send full state every tick, never deltas. It is wasteful and it will not matter at demo scale. Delta sync causes desync bugs that will cost you hours.

4.  Canvas client. Connect over WebSocket, receive state, clear and redraw. Arrow keys or WASD send input messages.

5.  The critical line. In the render loop: if (entity.sprite === null) continue;  Write it, comment it, never touch it again.

6.  Trap slot. Before sending state to a client, pass the entity list through a function P2 provides. You do not implement traps — you provide the hook.

7.  Classifier slot. Keep a ring buffer of the last ~200 positions per player. When a trap fires, call P3's classify() with that buffer.

8.  Telemetry channel. A second WebSocket path that broadcasts the telemetry message for P5's dashboard.

# Interfaces you must honour

injectTraps(entities, playerId) -> entities   // from P2

classify(trace, trapEvent)      -> { score, features }  // from P3

Both are plain functions. Import them and call them. If they are not ready, use a stub that returns the input unchanged and a score of 0.

# Be careful

Do not put trap logic in the client. If a judge opens the browser console and finds trap information there, the demo is over.

Do not build a real game. No inventory, no combat, no levels, no accounts, no database. Everything lives in memory.

Deliver a walkable world early. Until a human can move a dot on screen, four other people are working blind.

Your deliverable is not a good game. It is a correct one: the server decides everything, and the client draws only what it is allowed to see.